Meeting Minutes – Iteration 2 results reflection

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Meeting Information** | | | | | | |
| Objective: | | Review the results of the iteration 2 auto marking, and reflect on our progress with Usmaan | | | | |
| Date: | | 31/03/2022 | Location: | | Microsoft Teams | |
| Time: | | 11:00am – 12:00pm | Submitted by: | | Harrison Chow | |
| Attendees: | | Felix Li, Gerard Mathews, Harry Chow, James Pinnington, Jack Adams | | | | |
| **Agenda Items** | | | | **Presenter** | | **Time Allotted** |
| 1 | Identify what test cases failed and why | | | Everyone | | 5 min |
| 2 | Attempt to solve the failed test cases | | | Everyone | | 15 min |
| 3 | Talk with Usmaan about our code, and what we can improve on as a team | | | Everyone | | 20 min |
| 4 | Plan for iteration 3 by distributing the workload now | | | Everyone | | 20 min |
| **Decisions** | | | |  | |  |
| 1 | Since we were unable to solve the problem, we decided to spend the weekend trying to solve the problem. If this is unsuccessful, we should then ask for help via the forum. | | | | | |
| 2 | Ensure that we use descriptions for our issue boards. | | | | | |
| 3 | We distributed the workload for iteration 3. We all got assigned approximately 3 to 4 functions, with some also contributing to the planning file. | | | | | |
| 4 |  | | | | | |
| **New Action Items** | | | | **Responsible** | | **Due Date** |
| 1 | Update Issue boards | | | (Whole Group) | | 7/04/2022 |
| 2 | Find solution to the errors we were having in our auto marking | | | (Whole Group) | | 4/04/2022 |
| 3 | Work on functions and aim to complete by next formal meeting | | | (Whole Group) | | 10/04/2022 |
| **Other Notes & Information** | | | | | | |
| This meeting was a reflection for iteration 2. For the auto marking, we did considerably better compared to iteration 1, which we are all very happy about. There were some test cases that failed; however, we do not know why as of now. The coding for this iteration took a lot of time, and in the last week before it was due, we had spent a lot of time working on the project together (approximately 25+ hours each). Since it was flexibility week, we all had time. However, for iteration 3, we will not have this privilege. As such, we have decided to get a start on iteration 3 as early as possible, so we have plenty of time to debug our code to maximise our marks. | | | | | | |