Stand-Up Meeting – 09:30, 1 March

## What did I do yesterday?

|  |  |
| --- | --- |
| Gerard: | Finished My first round of test for ‘auth\_login\_v1’ and ‘auth\_register\_v1’. |
| Felix: | Checked in with the project after being stuck with personal projects. Currently checking and improving Pythonics |
| James: | Completed writing the tests and code for channel invite and join, as well as starting on the testing for channel\_details |
| Harry: | Wrote preliminary testing for the functions in channels.py and implemented the functions |
| Jack: | Got up to speed on project after time being consumed with personal commitments |

## What problems did I face yesterday?

|  |  |
| --- | --- |
| Gerard: | I faced some problems with Git merging. Due to a lack of knowledge I merged a failed pipeline into master, which needed to be resolved. |
| Felix: | Git merge returns weird error, conflicting master is causing trouble |
| James: | Needing to wait for auth\_register to be completed in order to be able implement the tests to pass the pipeline |
| Harry: | Failed pipeline |
| Jack: | None |

## What am I going to do today?

|  |  |
| --- | --- |
| Gerard: | Complete auth.py implementation, so that the pipeline fixes. |
| Felix: | Check out pythonic styles on the code base |
| James: | Complete the implementation of channel\_details as well as merge in the auth.py file in order to let the tests work correctly |
| Harry: | Fix testing and write more specific, exhaustive tests. Also, change files to match the new format of creating ids. |
| Jack: | Write tests and maybe functions for channel\_messages |

\*\* NOTE: Moving forwards we will not write minutes for stand ups, instead we will simply update the boards on gitlab